# ADT Data Model — Open Items & Gap

# PURPOSE: This document captures all open design questions, pending decisions, and data gap confirmations required to finalize the ADT Silver ODS Data Model.

# SECTION 1 — Pending Design Decisions

| # | Category | Open Item / Question | Priority | Status | Context |
| --- | --- | --- | --- | --- | --- |
| 1 | Model Design | provider_id_source — keep or remove? Only Optum provides this field. If kept it is Optum-only. Decision needed before provider dedup logic is written. | MEDIUM | OPEN | If removed: NPI + source_system is the dedup key. If NPI is NULL no fallback exists for providers without NPI. If kept: acts as fallback dedup key for Optum providers with missing NPI. |
| 2 | Model Design | delivery_flag on encounter_cinq_ext — keep in Silver ODS, move to Gold, or remove? No ADT source provides this — it is care team entered. Business decision required. | LOW | OPEN | Currently in encounter_cinq_ext flagged as open for discussion. If it stays it is care team entry only. If moved to Gold it becomes a derived/business rule field. |
| 3 | Mirth / Phase 2 | Will Mirth be configured to capture A02 Transfer events? Required to populate encounter_location_history (Phase 2 table). Steve was not sure — needs business decision. | MEDIUM | OPEN | Table schema is defined and ready. Will remain empty until Mirth is reconfigured. Phase 2 — not blocking Phase 1 delivery. |
| 4 | Data Backfill | Where is the historical HL7 message archive? Needed to backfill Bronze Delta tables with all historical ADT events — not just going forward from pipeline go-live. | HIGH | OPEN | Without backfill the model only has data from pipeline go-live date forward. Historical data remains in current SQL Server master tables which are being decommissioned. |
| 5 | Pipeline Testing | Blob Storage container details shared with Steve for testing. Need at least one sample JSON per HL7 source to validate Bronze ingestion notebook. | HIGH | OPEN | Sample JSON files needed to: (1) confirm field names in raw_payload, (2) confirm datetime vs date format per source, (3) build and test Silver Raw ETL notebook. |

# SECTION 2 — Data Gap Confirmation

| # | Source | Field / Column | Question |
| --- | --- | --- | --- |
| 1 | Optum UM | MemberHICN | Medicare Health Insurance Claim Number — confirm if populated in production data |
| 2 | Optum UM | MemberMiddleName | Middle name — confirm if consistently populated across Optum records |
| 3 | Optum UM | MemberSuffix | Name suffix — confirm if populated |
| 4 | Optum UM | FacilityID | Optum internal facility ID — confirm value format and uniqueness |
| 5 | Optum UM | AuthorizationReferenceNumber | Auth reference number — confirm populated and format |
| 6 | Optum UM | AuthorizationStatus | Auth status — confirm values (Covered / Approved / Denied etc.) |
| 7 | Optum UM | AuthorizedLengthofStay | Auth LOS — confirm format (days as integer or string) |
| 8 | Optum UM | PrimaryDiagnosisCode | Primary ICD-10 — confirm populated and ICD version (9 vs 10) |
| 9 | Optum UM | PCPNPI | PCP NPI — confirm consistently populated — CRITICAL gap in DailyCensus |
| 10 | Optum UM | PCPProviderID | Optum internal PCP ID — confirm if we need this given PCPNPI |
| 11 | Optum UM | PCPGroupTIN | PCP group TIN — confirm populated |
| 12 | Optum UM | PCPPhone | PCP phone — confirm format and population rate |
| 13 | Optum UM | MarketName | Optum market name — confirm values and if useful for analytics |
| 14 | Optum UM | OahDual | Dual eligibility flag — confirm values (Y/N or True/False) |
| 15 | Optum UM | MORTALITY | Mortality risk level — confirm values and population rate |
| 16 | Fidelis UM | pcp_npi | PCP NPI — confirm populated — CRITICAL gap in DailyCensus |
| 17 | Fidelis UM | pcp_phone | PCP phone — confirm format and population rate |
| 18 | Fidelis UM | facility_county | Facility county — confirm populated and if needed |
| 19 | Fidelis UM | confine_status | UM confinement status — confirm all value codes (DS / AR etc.) |
| 20 | Fidelis UM | auth_id | Authorization ID — confirm format and population |
| 21 | Fidelis UM | auth_los | Authorized LOS — confirm format |
| 22 | Fidelis UM | plan_id | Fidelis plan ID — confirm values and mapping to LOB |
| 23 | Fidelis UM | vbp_id | VBP contract ID — confirm populated and business meaning |
| 24 | Fidelis UM | sub_group | Sub-group — confirm values and business meaning |
| 25 | Fidelis UM | diabetic_indicator | Diabetic flag — confirm population rate and Y/N enforcement |
| 26 | Fidelis UM | high_alert_30d_readmit | 30-day readmit alert — confirm business logic that sets Y/N |
| 27 | Fidelis UM | health_home_id | Health home ID — confirm format (DailyCensus only had Y/N flag) |
| 28 | Fidelis UM | health_home_name | Health home name — confirm populated |
| 29 | HL7 (all 7) | VisitNumber (PV1-19) | CRITICAL — existed in all sources, never in DailyCensus. Confirm Mirth extracts this field |
| 30 | HL7 (Garage) | AdmitSource (PV1-14) | Admission source — confirm Garage provides and values |
| 31 | HL7 (all 7) | DischargeDispositionDesc | Discharge description — confirm field name in Mirth JSON per source |
| 32 | HL7 (Garage) | FacilityNPI | Facility NPI embedded in facility_name_npi — confirm parsing logic with Steve |
| 33 | HL7 (all 7) | PCPNPI | PCP NPI — CRITICAL — confirm Mirth extracts from HL7 for all 7 sources |
| 34 | HL7 (all 7) | PCPGroupTIN | PCP group TIN — confirm available in HL7 messages |
| 35 | HL7 (all 7) | MiddleName (PID-5) | Member middle name — confirm Mirth extracts from PID-5 |